ShopKeeper AI

Project Context Document

v1.0  ·  May 2026  ·  For AI assistant context across sessions

# Purpose of This Document

This document gives an AI assistant full context on ShopKeeper AI so it can pick up exactly where the previous session left off. Read this alongside the Idea Doc, PRD, Architecture Doc, DB Schema, API Contract, and Tech Stack Doc. Those documents cover what is being built. This document covers where the project currently stands.

# What Is Being Built

ShopKeeper AI is a retro pixel-art game with a real multi-agent AI backend. The user can play as a customer walking through a store or switch to the businessman and watch every AI agent work in real time through an observability dashboard.

It is built to impress technical interviewers and founders. Every decision is made with that audience in mind.

# Current Project Status

| Phase 1 — Discovery & Planning | Complete. PRD written. |
| --- | --- |
| Phase 2 — Design & Architecture | Complete. DB Schema, API Contract, Tech Stack, Architecture Doc all written. |
| Phase 3 — Project Setup | Complete. All 13 items done. Details in section below. |
| Phase 4 — Core Development | Not started. Next phase. |
| Phase 5 — Testing | Not started. |
| Phase 6 — Pre-Launch | Not started. |
| Phase 7 — Launch & Post-Launch | Not started. |

# Phase 3 — What Was Done

Phase 3 is fully complete. All 13 items from the project checklist are done. No product features have been built yet. This phase was entirely scaffolding and tooling setup. The developer did all of this for the first time.

## Repo and Tooling

- Monorepo initialized on GitHub. Single repo with backend/ and frontend/ separated cleanly.

- Linting and formatting configured. Ruff + Black for Python. Prettier + ESLint for React via Vite. Format on save set up in the IDE via .vscode/settings.json.

- Environment variable management via Pydantic Settings. Validates entire .env on startup. App refuses to start if any required variable is missing.

- Branching strategy defined. main, dev, feature/* branches. Conventional Commits format documented in CONTRIBUTING.md. Developer learned how to raise PRs, compare branches, and review diffs on GitHub properly for the first time.

## CI Pipeline

- GitHub Actions configured with 4 jobs on every PR: backend-lint, frontend-lint, backend-test, frontend-test.

- PR cannot merge if any job fails. All 4 jobs green on empty suite confirmed before product code.

- Supabase pooler URL used in CI to avoid connection issues in GitHub Actions environment.

## Database

- SQLite dropped entirely. Supabase Postgres used from day one in both environments.

- Two separate Supabase projects: shopkeeper-dev and shopkeeper-prod. Fully isolated.

- SQLAlchemy connected and verified against Supabase dev. ORM working.

- Alembic configured as the migration tool. Wired to Supabase via Pydantic Settings. Migration history tracked from day one.

- app/models/ directory created with Base that all SQLAlchemy models will inherit from.

## Testing

- pytest configured with fully isolated test database using a separate Supabase schema. Tests never touch dev or prod data. conftest.py auto creates and tears down tables per test run.

- Vitest used for frontend instead of Jest. Correct choice for Vite projects. Same API as Jest but no Babel friction.

- Smoke tests written and running on every PR for both backend and frontend.

## Observability

- LangSmith account created. shopkeeper-ai tracing project set up.

- LANGSMITH_API_KEY, LANGSMITH_PROJECT, LANGSMITH_TRACING, LANGSMITH_ENDPOINT added to config, .env, and GitHub Secrets.

- Live trace verified in LangSmith dashboard before any agent logic written.

# Tech Stack — Confirmed Decisions

| Agent Orchestration | LangGraph. LangChain dropped. |
| --- | --- |
| API Layer | FastAPI + WebSockets |
| API Versioning | /api/v1/ prefix from day one |
| Database | Supabase Postgres. Two projects: shopkeeper-dev and shopkeeper-prod. |
| ORM + Migrations | SQLAlchemy + Alembic |
| Auth | Custom. bcrypt + python-jose + Google OAuth 2.0 |
| Guardrails | Pydantic strict schemas + output parser + retry. NeMo dropped. |
| Observability | LangSmith + OpenTelemetry + WebSocket event stream |
| Cache | Upstash Redis. Serverless, free tier. |
| Rate Limiting | Slowapi + Redis + session cap |
| Logging | Loguru + Correlation IDs |
| Config Management | Pydantic Settings |
| Feature Flags | Supabase flags table + middleware |
| Frontend | React + Tailwind + Phaser 3 |
| LLM | Groq free tier only. No fallback for MVP. |
| Deployment | Vercel (frontend) + Render (backend) |
| Pixel Art Assets | Itch.io / LPC asset packs |

# What Is Next — Phase 4

Phase 4 is Core Development. The build order defined in the project checklist is:

- Authentication end to end first. Register, login, JWT sessions, protected routes. Store state persists per user across sessions.

- Database layer. SQLAlchemy models for all 19 tables defined in the schema. Migrations via Alembic.

- LangGraph agent graph. Sales Agent + 2 worker tools first. Start with Inventory + Recommendation on mock data before adding more agents.

- FastAPI server + WebSocket endpoint. REST routes for game state. WebSocket for real-time agent event stream.

- Core API endpoints one feature at a time.

- React frontend shell. Chat window + agent activity panel wired to WebSocket. Basic store layout. No pixel art yet.

- Game loop, possession mechanic, phone overlay, businessman dashboard, payment system, supplier agent, customer generator, pixel art polish — in that order.

ShopKeeper AI  ·  Project Context Document  ·  May 2026